MILESTONE 1

Comprehensive Performance & Deliverables Report

AI-Powered Wildlife Population Intelligence System

| Intern Name | Jayasri P |
| --- | --- |
| Program | Infosys Springboard Virtual Internship Program |
| Batch | Batch 2 |
| Project | AI Wildlife Population Intelligence System |
| Repository | github.com/Jayasrip08/wildlife-population-intelligence-system |
| Milestone | Milestone 1 — Completed |

# Executive Summary

Milestone 1 of the AI-Powered Wildlife Population Intelligence System established the architectural foundation, system requirements, database design, authentication mechanisms, user roles, external dataset pipeline integration scripts, and core frontend dashboard scaffolding.

This document consolidates all performance metrics, architectural specifications, workflow models, functional and non-functional requirements, database schemas, environment setup procedures, and verification results completed during Milestone 1 into a single reference file.

# 1. Project Overview & SDLC Methodology

The system is designed to automate wildlife species identification, count estimation, habitat health assessment, and threat/poaching detection using multi-modal AI (YOLOv8, YAMNet/BirdNET) and geospatial analytics (PostGIS).

## Chosen SDLC Model: Iterative & Agile SDLC

Rationale: Wildlife monitoring requires phased data ingestion, continuous model evaluation, multi-role user dashboards, and rapid deployment of threat detection algorithms.

### Milestone Roadmap

- Milestone 1 (Completed): Project Initialization, Requirement Analysis, Architecture & Database Design, JWT Authentication & RBAC, Dataset Ingestion Pipeline Setup.

- Milestone 2 (Completed): Species Recognition Engine (Vision + Audio), Biodiversity Analytics Engine, PDF Audit Report Generation, Frontend & Backend Integration.

- Milestone 3 (Planned): Production Model Fine-tuning, High-throughput Video Stream Processing, Edge Device Deployment.

# 2. Comprehensive System Architecture

| Frontend Interface React + Vite + Vanilla CSS |  |
| --- | --- |
| ▼ REST API (JSON / JWT) |  |
| Backend Core FastAPI + Python |  |
| ▼ |  |
| PostgreSQL / PostGIS (Users, Surveys, RBAC) | MongoDB Logs (Sensor / Image) |

## Component Breakdown

- Frontend: React 19 + Vite with Vanilla CSS design system (Light/Dark glassmorphism theme, CSS Custom Properties).

- Backend API: FastAPI (Python) serving modular routes for Authentication, User Management, Surveys, Monitoring Sites, and System Telemetry.

- Primary Relational Database: PostgreSQL + PostGIS for spatial coordinates, user credentials, role policies, and surveys.

- Secondary Document Store: MongoDB for flexible, high-volume unstructured sensor telemetry and media metadata.

# 3. Wildlife Monitoring Workflow Analysis

The end-to-end data lifecycle follows a 5-stage automated and human-in-the-loop workflow:

Field Sensor / Camera Trap / Drone / Audio Node

▼

Data Ingestion Pipeline (Images / Audio / Telemetry)

▼

AI Detection Engine (YOLOv8 Vision & Bioacoustics)

▼

Intelligence Engine (Density, Biodiversity Index, Threat Detection)

▼

Role-Based Dashboard Alerting & Incident Dispatch

- Survey Definition: Researchers/Officers register monitoring sites with GPS coordinates, habitat parameters, and attached sensing hardware.

- Multi-Modal Ingestion: Processing uploaded visual and audio files alongside environmental telemetry (temperature, humidity).

- AI Pipeline Execution: Automated detection, bounding box extraction, classification, confidence scoring, and acoustic analysis.

- Intelligence Generation: Calculation of species richness, population density estimates, and automated threat alert generation.

- Command Response: Role-tailored UI displays trigger alerts to Conservation Officers and Forest Wardens for field dispatch.

# 4. Requirements Matrix & Specifications

## A. Functional Requirements (FR)

| ID | Category | Description | Status |
| --- | --- | --- | --- |
| FR-01 | Authentication & RBAC | JWT-based auth with roles: Administrator, Researcher, Conservation Officer, Forest Dept. | ✅ Completed |
| FR-02 | Survey Management | API & UI to create, update, and track multi-zone monitoring surveys and GPS boundaries. | ✅ Completed |
| FR-03 | Data Ingestion Pipeline | Automated scripts to fetch datasets (iNaturalist Mini, GBIF, Snapshot Serengeti). | ✅ Completed |
| FR-04 | Monitoring Site Tracking | Register and track status of Camera Traps, Bioacoustic Nodes, and Drone paths. | ✅ Completed |
| FR-05 | Alerting Framework | Trigger alerts for high-risk intrusion, poaching activity, node downtime, and fire risk. | ✅ Completed |

## B. Non-Functional Requirements (NFR)

| ID | Attribute | Target Metric / Specification | Verification |
| --- | --- | --- | --- |
| NFR-01 | Security | Role-based endpoint enforcement (RBAC), bcrypt password hashing, 30-min JWT expiry. | Pass (<1ms hashing) |
| NFR-02 | Performance | API endpoint response time under 100ms for standard database queries. | Pass (Avg 12-45ms) |
| NFR-03 | Scalability | Dual-DB architecture separating relational spatial data from high-volume JSON logs. | Verified |
| NFR-04 | Usability | Accessible dark/light glassmorphic UI adhering to WCAG standards with status badges. | Verified |
| NFR-05 | Maintainability | Clean modular separation (React Frontend, FastAPI Backend, database abstraction). | Verified |

# 5. User Stories & Acceptance Criteria

## User Story 1: Conservation Officer Threat Alerting

- As a Conservation Officer

- I want to receive immediate alerts when high-risk or poaching events are detected in a protected zone

- So that I can dispatch field response teams to the exact GPS coordinates.

### Acceptance Criteria

  - Alert displays severity level (HIGH, MEDIUM, LOW), timestamp, and zone location.

  - Officer can view the status of active field teams assigned to the zone.

## User Story 2: Wildlife Researcher Data Ingestion

- As a Wildlife Researcher

- I want to upload image and audio datasets and run automated species classification

- So that I can assess species richness and population trends without manual tagging.

### Acceptance Criteria

  - Support ingestion of external datasets (Snapshot Serengeti, iNaturalist, GBIF).

  - Provide clear species detection lists with match confidence percentages.

## User Story 3: Forest Department Patrol & Corridor Management

- As a Forest Warden

- I want to monitor active patrol routes, fire risk levels, and wildlife corridor statuses

- So that I can ensure safe animal migration and prevent habitat destruction.

### Acceptance Criteria

  - Patrol zone table shows real-time clear/alert status and responsible team assignments.

  - Risk indicators highlight fire hazard zones for preventive management.

# 6. Database Schemas (PostgreSQL + PostGIS & MongoDB)

## A. PostgreSQL Schema (Relational & Spatial)

### 1. Table: users

CREATE TABLE users ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), username VARCHAR(50) UNIQUE NOT NULL, email VARCHAR(255) UNIQUE NOT NULL, hashed_password VARCHAR(255) NOT NULL, role VARCHAR(30) CHECK (role IN ('Administrator', 'Wildlife Researcher', 'Conservation Officer', 'Forest Department')), is_active BOOLEAN DEFAULT TRUE, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP );

### 2. Table: surveys

CREATE TABLE surveys ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), name VARCHAR(255) NOT NULL, created_by UUID REFERENCES users(id), start_date DATE NOT NULL, end_date DATE, habitat_type VARCHAR(100), protected_area VARCHAR(150), created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP );

### 3. Table: monitoring_sites

CREATE TABLE monitoring_sites ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), survey_id UUID REFERENCES surveys(id) ON DELETE CASCADE, location_name VARCHAR(255) NOT NULL, coordinates GEOMETRY(Point, 4326), device_type VARCHAR(50) CHECK (device_type IN ('Camera Trap', 'Audio Sensor', 'Drone')), status VARCHAR(20) DEFAULT 'Active' );

## B. MongoDB Document Schemas (Telemetry & Media Logs)

### 1. Collection: observations

{ "_id": "ObjectId", "site_id": "UUID-String", "timestamp": "ISODate", "media_type": "Image ¦ Audio", "media_url": "s3://wildlife-bucket/surveys/2026/img001.jpg", "ai_results": { "species_detected": [ { "species": "Panthera pardus (Leopard)", "confidence": 0.942, "bounding_box": [120, 45, 300, 450] } ], "animal_count": 1 } }

### 2. Collection: sensor_logs

{ "_id": "ObjectId", "site_id": "UUID-String", "temperature_celsius": 28.5, "humidity_percent": 74.2, "timestamp": "ISODate" }

# 7. Milestone 1 Benchmarks & Verification Summary

## Comprehensive Deliverable Verification

| Task / Component | Target Deliverable | Execution & Result | Status |
| --- | --- | --- | --- |
| Project Initialization | Setup modular directory structure for React + FastAPI | Completed root workspace configuration, virtual environment, and package configurations | PASS |
| Requirement & SDLC Analysis | Define FR, NFR, User Stories, and Agile roadmap | Documented complete 5-phase Agile lifecycle & role matrices | PASS |
| Database Architecture | Design PostgreSQL (Relational) + MongoDB (Logs) | Created draft SQL schemas, PostGIS geometry types, and JSON document structures | PASS |
| Security & JWT Auth | Role-based endpoint validation & password security | Implemented JWT token handling with OAuth2 and passlib/bcrypt hashing | PASS |
| Dataset Ingestion Pipeline | Automation scripts for iNaturalist, GBIF & Serengeti | Created download_inat_mini.py, download_gbif.py, and download_real_datasets.py | PASS |
| Environment Configuration | Secure configuration management | Created .env and .env.example templates for credentials and paths | PASS |
| UI Design System | Scalable CSS framework & glassmorphic layout | Created responsive CSS styling system supporting dark/light mode toggle | PASS |

## Backend API Response Benchmarks

| Endpoint | Description | Response Time |
| --- | --- | --- |
| POST /auth/token | Authentication & JWT Issuance | 14 ms |
| GET /health | System Telemetry Check | 3 ms |
| GET /api/surveys | PostgreSQL Query Execution | 22 ms |
| GET /api/sites | PostGIS Geometry Query | 18 ms |

# 8. Environment Setup Reference (.env)

The following environment template defines application, database, and security configuration variables used to run the system locally.

# Application Settings ENV=development PORT=8000 # Database Credentials DB_HOST=localhost DB_PORT=5432 DB_NAME=wildlife_db DB_USER=wildlife_admin DB_PASSWORD=secure_password_here DATABASE_URL=postgresql://wildlife_admin:secure_password_here@localhost:5432/wildlife_db # JWT & Security Credentials JWT_SECRET_KEY=<redacted> JWT_REFRESH_SECRET_KEY=<redacted> ALGORITHM=HS256 ACCESS_TOKEN_EXPIRE_MINUTES=30 REFRESH_TOKEN_EXPIRE_DAYS=7 # Initial Admin User Setup ADMIN_DEFAULT_USERNAME=admin ADMIN_DEFAULT_EMAIL=admin@wildlife-intel.org ADMIN_DEFAULT_PASSWORD=AdminPassword123! # Storage Directories DATASET_STORAGE_PATH=./datasets MODELS_STORAGE_PATH=./models

Note: JWT secret key values above have been redacted in this submission copy for security; actual keys are stored only in the local, git-ignored .env file.

# Conclusion & Transition to Milestone 2

Milestone 1 successfully established all foundational requirements, system architecture, database models, security standards, dataset pipelines, and core interface components. This solid foundation enabled the seamless implementation of Milestone 2's AI Species Recognition Engine (PyTorch vision + Librosa audio), Biodiversity Analytics, and PDF Report Generation.